## Slide 1: Product Development

## Slide 2: Objectives {what do I want to tell you}
Give an example how 1 company handled design {development} of a consumer product.
Explain the concepts behind the product methodology.
Give examples how these might be applied to FIRST robotics competition.

## Slide 3: Background
Product Engineer at Ford Motor Company for ~30 years.
Never worked in Manufacturing Engineering, at Ford.
Worked in several functional areas;
  Vehicle Safety
  Integration
  Vehicle Dynamics, Noise Vibration and Harshness
  Chassis Engineering
Worked exclusively in simulation and test development
It should be noted that automotive development is a highly mature industry  design alternatives are small compared to emerging technologies

## Slide 4: Background: Ford Divisions
Customer Service
Marketing
Product Development
Plants
Manufacturing
Engineering
Finance
Electrical
Fuel Systems
Body
Chassis
Powertrain
Powertrain
Systems
Exhaust
NVH
Durability
Safety
Ergonomics
Vehicle Dynamics

## Slide 5: Program Development Timing
PS | Program Start | PSC | Program Strategy Confirmed | PTC | Program Target Compatibility
PA | Program Approval | FDJ | Final Design Judgement | CP | Confirmation Prototype
PEC | Preliminary Eng Completion | LR | Launch Readiness | LS | Launch Signoff
J1 | Job 1 |  |  |  | 
Target development, design development, design verification, program timing

## Slide 6: Target Cascade and Verification
PS
J1
PSC
PTC
FDJ
PA
CP
LR
LS
System
Verification
Vehicle
Targets
System
Targets
Component
Targets
Build Phase
Component
Verification
Vehicle
Verification
½ Shaft
Strength
Engine Torque
{Dyno Test}
Zero to 60
Target Cascade
Target Verification

## Slide 7: Design Direction and Prototypes
PS
J1
PSC
PTC
FDJ
PA
CP
LR
LS
Design Alternatives
CP Prototype
M1 Prototype
Mule
Prototypes
Target Cascade
Design
Verify
Production
Prove Out

## Slide 8: Product Direction Letter
A description of the vehicle product developed by the pre-program team. Should have a set of aligned targets.
Issued at <PS>
Contains;
  Target customers
  Product Attribute placement (NVH, vehicle dynamics, safety, fuel economy, package, styling, etc)
  Concept Drawings
  Overall size, weight, Cost
  Variations (base vehicle, luxury version, performance versions)
  Countries sold
  Plants to manufacture
  Volume manufactured in future years
  Future vehicles to be developed off of this design
Pre-Program

## Slide 9: FIRST Robotics Product Direction Letter
What strategy will the team take to succeed
  What is the maximum score possible (SCmax).
  What should our robot be able to score to be successful (SCwc).
  What scoring methods should we pursue to reach our robots score target SCwc=SCc+SCan+SCag+SCca+SCaa
  What makes our robot perform well on a weak team
  What make our robot perform well on a strong team
  Coral Ground intake to minimize defense bots and travel time.
  Fast to design, coral only bot that will allow program the most time to optimize reef scoring.
  Eg. Do everything Bot, Coral Scoring Machine, Defense Bot
Game requirements
  Weight
  Package
  Number of motors
Schedule of features to implement (climber last)
Preliminary timing plan
Concepts to pursue
  Boom type arm vs elevator
    Chain drive, belt drive, string drive
  Ground intake vs hopper

## Slide 10: FIRST Robotics Product Direction Letter
Chassis
Hopper
Component Preliminary Targets
Package Space
Number of motors
Weight
Attachment strategy
..
Elevator
Climb
Preliminary
Package Space